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	MINUTES OF REGULAR MEETING

	

	Reclamation District No. 341
Sherman Island

	

	9:00 a.m.
	306 Second Street

	Tuesday, May 12, 2026
	Isleton, California




The Board proceedings are also available via tele-conference, and you may participate in Public Comment in this manner. If you wish to comment, please speak and your comments will be considered. Members of the public are encouraged to observe and participate in the teleconference. District directors and members of the public may participate in the meeting using the telephone conference line listed below. Conference Line Number: 1-877-336-1829 Access Code: 3653607

CALL MEETING TO ORDER
[bookmark: _Hlk6760180][bookmark: _Hlk76389843]Trustee Rob Black called the meeting to order at 9:00 a.m. Jesse Barton conducted the meeting. In an effort to control the discussion, the Board will speak, followed by District staff and employees, and the public will have the final opportunity. He called roll call. Present: Trustees: Rob Black, Jas Gill, Ceci Giacoma; District Attorney: Jesse Barton; Accountant: Perla Tzintzun-Garibay; Engineer: Martin Berber and Julianna Galindo; District Manager: Morgan Johnson; District Superintendent: Joel McElroy; DWR: David Julian; Landowner: Jamie Renwick: District Secretary: Cindy Hill

PUBLIC COMMENTS
	Jesse shared an email from Don Ross, RVWA had their annual clean-up – it was successful. 

DISTRICT MANAGER’S REPORT
[bookmark: _Hlk205231368]Morgan said he wants to be sure that Ian Jones has the same contact information for CHP that Vincent had – he said that he wants to be sure that if something happens Ian is able to contact CHP as needed. He said there was a fire that appears to have been caused by the homeless. He said it could have gone bad, but they were able to control it quickly. Jas said he will make sure that Ian has contact information.

APPROVAL OF MINUTES
The Board reviewed the minutes of the meeting on April 14, 2026. It was MSP (Jas Gill/Ceci Giacoma) to approve the meeting minutes of April 14, 2026, as written. This passed 3-0.

ACCOUNTS PAYABLE AND RECEIVABLE
Perla Tzintzun-Garibay provided the financial update for May 12, 2026. See attached financial reports for details. Perla recommends issuing warrants 4594-4601 for $25,000 and warrant 4602 for $35,000 for a total of $235,000 to fund current payables of $181,271.10 and operating expenses through the next meeting. She said this month the District will pay down $100,000 in warrant debt and interest in the amount of $1,449.31 (Warrants 4554-4557). Perla reported there is a new class set up for the new DWR Trust – she will submit the 1st invoice today. She said there was a lot of G&A work (canal work) done. Martin said a lot of this work was done a few months ago. Perla asked for clarification on paying the contract on the Trust fund (in the amount of $160,000) – Jas said it is supposed to be split between years. Jas said that Ian and Kristen will be monitoring this closely. Morgan asked if there are funds left over, are we able to roll into the following year. Perla said from January to now – we have already spent $32,000. Jesse said he will look at the contract to determine how the contract should be managed. Perla sent the financials to the Board prior to the meeting for their review and Rob Black signed off on the invoices. It was MSP (Jas Gill/Ceci Ciacoma) to approve the May 12, 2026, accounts payable, invoices, warrants, and transfers. This passed 3-0.

ASSESSMENT NO 29 and ASSESSMENT 1
Jesse reported the District has $61,000 in outstanding assessments – most of it is Caltrans assessments. Perla contacted Sacramento County regarding the collection of the outstanding assessments. They advised her that they think they can help with this and place these on the tax bill – this will create a lien on the property that will have to be paid off and will also be reflected on their annual tax bill. The cost of having Jesse collect these funds is high – and using the County should reduce the cost of collection. They told her they needed a resolution. This only covers the delinquent assessments owing. It was MSP (Jas Gill/Rob Black) to pursue adding the delinquent assessments on the Sacramento Country tax roll. This passed 3-0.

NO 5/DRAINAGE CANAL CROSSING
Jesse said Mr. Medders contacted him about the culvert. Jesse advised him he needs to contact DWR to get access, and then will need to follow up with a request for an encroachment permit.

NO 3/IRRIGATION CANAL CROSSING
Martin reported the fully executed Agreement was sent to ASTA. ASTA is scheduled to begin the project on Wednesday, May 27, 2026. Martin said DWR REB confirmed that the Irrigation Canal bypass system will not be required during construction and that tenants will rely solely on drainage canal water discharged into the Irrigation Canal during the construction period. He said that W&B issued a deductive Change Order in the amount of $56,980.55 to remove the Irrigation Canal bypass system from the scope of the contract. 

BLACKBERRY MASTICATION
Martin said last month Morgan mentioned the issue with the cattle fence and that it was impairing maintenance. Martin said W&B sent a letter requesting DWR REB to facilitate the relocation of a cattle fence on the Cabral lease in advance of construction for SH-24-1.0-SP. Morgan said it should be up to the landowner to make sure the owner of the easement takes care of the property. This is at the toe of the levee. Jas asked if PG&E could do this as they have the easement. Jesse said it may be difficult to get them to do this, but he could send Jas the code section if he wants to do this. Jas said it is PG&E’s responsibility to keep the easement in good condition. Jas will also bring up that this is a possible fire hazard.

MAYBERRY SLOUGH DAM SIPHONS
Julianna reported they requested a cost proposal from Moore Biological Consultants after the April meeting but have not received a response. She said they requested a cost proposal from Stillwater Sciences. Stillwater submitted a proposal in the amount of $182,000. She said it includes all permits including biological assessments and an optional item for a cultural resources report. She said most of the materials are imported fill, but they believe this will need to be done for Section 106. There is one more consultant who is expected to submit a proposal. David Julian has a copy of the proposal and said the SMFA will most likely pick up the costs for permitting. He asked for a schedule of expenses from Martin. Martin said they will have to dredge 200 feet away from the intake. The Corp will want a 404 permit – David said the SMFA will probably pay for this – but he wants to see the additional proposal from Moore. David asked if we have to screen the siphons. Jesse said the CDFW will probably require it. David said he would like to see an adjustment of the design to avoid this. David asked if they could move forward based on the representation that the SMFA will pay the permit costs. It was MSP (Ceci Giacoma/Rob Black) to move forward with the Stillwater proposal in the amount of $182,000 unless Moore comes in for less, prior to the next meeting. This passed 3-0. David said he prefers the environmental contractor to work directly with the District.

PG&E BIRDS LANDING
Martin said there is no equipment on site. Joel said they hydroseeded yesterday.

EMERGENCY REPAIR
Jesse provided background regarding this emergency work which was done in December 2024. The Corp has requested an after-the-fact Nationwide Permit application. In order for the Corp to review the work they want a Tolling Agreement – which will extend the statute of limitations to sue the District if needed – we are still within the statute of limitations period. Jesse said he looked at the documentation. Martin said they will submit the application with the Tolling agreement to USACE. It was MSP (Jas Gill/Rob Black) to approve the Tolling agreement with the Army Corp. This passed 3-0.

PUMP NO. 3
Martin said there were issues with the original design Mead & Hunt (M&H) submitted – they have since corrected the design and submitted a revised analysis. He said there is a cost difference between a trash rack supported on sheet piles of sufficient depth to minimize settlement and a structure supported on pipe piles. M&H’s cost analysis determined that the corrected sheet pile design is still more cost-effective than a structure supported on pipe piles. The cost difference ranged from $166,500 to $380,000. Martin said W&B authorized M&H to proceed with the 90% trash rack design submittal. He said that M&H is scheduled to complete the trash rack bid package by June 19th. Martin said W&B recommends going out to bid in the summer and setting the completion date for October 2027. He said a rushed construction schedule could result in higher-than-estimated construction costs. Martin said that the construction is estimated in the million-dollar range. Jas expressed concern that we do not have funds for this work and thinks we should hold off on the work until next year. Martin said he wants to get the bid package started. It was MSP (Jas Gill/Rob Black) to authorize Mead & Hunt to begin advertising for bids for a trash rack mounting platform with a completion date of October 2027. This passed 3-0.



Martin reported that Shannon & Wilson (S&W) provided an addendum proposal, in the amount of $42,800, for geotechnical services in support of the pump station design. The scope addendum includes the following items:
· $9,000 to develop an updated geotechnical evaluation letter in support of M&H’s latest trash rack design supported on sheet piles. S&W’s original letter analyzed only a pipe pile-supported structure.
· $6,800 to review and provide comments on M&H’s trash rack bid package.
· $27,000 to perform CPTs from the pump station sump to the levee. 
· This information is necessary to develop pile depths for the structure that will support the future discharge pipes.
· The bottom of peat is at elevation -70 feet at the sump and only -41 feet at the levee, meaning the piles supporting the discharge pipelines will vary in depth.
Jas asked about the high cost of CPT – Rob said that this is less expensive than increasing the amount of steel. Rob said we need this information. Martin said the $27,000 also includes the analysis. Martin said that Bob did not have any issues with the costs. It was MSP (Ceci Giacoma/Rob Black) to approve the change order of $40,000 for extra work. This passed 2-0, 1 abstention. 

[bookmark: _Hlk191995549]ENCROACHMENT PERMITS 

No. 2025-2 (SJR PG&E Gas Line Decommissioning) – Martin reported PG&E has delayed the construction of this project to 2028 at the earliest. As a result, they will not be seeking the EP until they are closer to construction. We will keep the advance funds until they move forward with the work.

No. 2025-3 (HWY 160 Broadband) –Martin said there is no update at this time.

No. 2025-6 (PG&E Ground Water Discharge) – Martin presented the proposed EP is for the Board’s consideration. Special Conditions include the following:
· Prior to the start of construction, the Permittee shall provide the District with documentation from the landowner authorizing work on the property. 
· Permittee will provide District at least 24 hours’ notice prior to any planned discharges into the Irrigation Canal.
It was MSP (Jas Gill/Ceci Giacoma) to approve the EP for the Ground Water Discharge. This passed 3-0.

No. 2026-2 (Sherman Island Marina Gates) – Jesse provided background – at last month’s meeting, the Board instructed Martin to get a title report. This is not a full title report, however it reflects that the area is owned by CDFW as part of a habitat project for Sherman Lake Habitat. Jesse said the documents were difficult to read but he could tell that CDFW owns that area. He said within the habitat plan – it summarizes the ownership. Jesse said he is 90% sure they own it but wants to see all the documents to confirm 100% ownership.


DWR “SUBSIDENCE MITIGATION FUNDING AGREEMENT” – AGREEMENT TO BUILD SEVERAL HUNDRED ACRES OF WETLAND IN THE WESTERN AND CENTRAL PORTON OF THE ISLAND IN AN EFFORT TO REVERSE SUBSIDENCE, SEQUESTER CARBON, AND REDUCE GREENHOUSE GASES. 
Jesse asked David about needing more time to complete the amendment. David said he does not have any updates. Martin reported DU has $30,000 left in their budget and they would like to use the funds to survey the Whales Spout area. The project is currently designed based on 2017 LiDAR, which can vary by ±1 foot. An actual topographic survey will help ensure that drainage features are constructed in the correct locations and that earthwork quantities are accurate. It was MSP (Jas Gill/Rob Black) to approve the amendment with DU to move funds from Whales Mouth to Whales Spout. This passed 3-0.
	
PROJECT FUNDING AGREEMENT SH 17-1.2 SP - PHASE 1 OF SAN JOAQUIN SETBACK LEVEE/HABITAT BENCH MULTI-BENEFIT PROJECT (STATIONS 175-199)
Jesse provided a history of the request to have Martin provide a summary of the project since the Board has different members from when this Project started.  Jesse met with Jas, Neil, and Martin last week to discuss the ongoing power pole relocation issue. A potential alternative was agreed upon that would keep the new power line on private property while removing DWR from the transaction. Jesse said that if Rob and Ceci want to meet separately with W&B they can – or a Board meeting would be required to discuss with multiple Board members. Martin said W&B met with J. Gill and I. Jones in the field to review the power pole relocation. He said W&B is preparing documentation detailing the proposed alignment and will coordinate with the private landowners before engaging with PG&E. Martin said that the Whites will have minimal impact. Mr. Chase will have a greater impact, and they have met with him.

PROJECT FUNDING AGREEMENT SH-24-1.0 SP (SJR MULTI-BENEFIT PROJECT, (STATIONS 330+00 – 368+00)
Julianna reported:
· Environmental Review and Permitting – 
· W&B received Stillwater’s internal draft IS/MND. W&B is preparing comments and incorporating any additional information or language resulting from the AB 52 tribal consultation process.

· AB 52 Consultation
· W&B met with a Tribal Representative from Wilton Rancheria to conduct the field survey on April 14, 2026. No significant tribal cultural resources or concerns were identified during the survey.
· Wilton Rancheria recommended tribal monitoring during ground-disturbing activities. W&B subsequently requested a follow-up requiring tribal monitoring. During that meeting, Wilton Rancheria clarified that tribal monitoring was requested only during the initial clearing and grubbing and exploration trenching activities.
· W&B prepared an additional draft mitigation measure incorporating tribal monitoring activities for District review following coordination with Wilton Rancheria:
· In accordance with Wilton Rancheria’s request, tribal monitoring should be conducted during initial ground-disturbing activities (e.g., clearing, and grubbing vegetation) and exploratory trenching activities within the center levee prism along the project alignment. Wilton Rancheria will be notified before the commencement of these activities to allow for coordination of tribal monitoring.

The Board discussed adding cultural mitigation measures. It was MSP (Jas Gill/Rob Black) to approve adding the mitigation measures for cultural monitoring. This passed 3-0.

· Power Pole Relocation
· AT&T notified W&B that there will be no cost associated with relocating its lines, as it only plans to remove the existing lines. The advance payment of $500 was refunded. AT&T has not provided a date or schedule for removal of its facilities. W&B has requested one week’s notice prior to removal of the lines.
· W&B submitted a PFA amendment request to DWR to add the relocation of the PG&E line to the project scope, extend the PFA term, and request an additional $178,000 in funding.

This will be 24-1.1 which will extend the term of 24.1.0. It was MSP (Ceci Giacoma/Jas Gill) to approve extending the term of 24-1.0 (to year end 2027) and to add additional funds to $178,000 and extend the scope to add the PG&E line. This passed 3-0.

ENGINEERS REPORT
Martin reported: 
· PG&E Gas Line Vegetation Control
· Martin said they will be out mid-July. He will send the contact information to Jas.

SUPERINTENDENT REPORT
[bookmark: _Hlk161164298]Joel reported that the goats are working and they are keeping them busy. He said they are mowing the habitat areas and levees. Joel said Delta Rentals is working at the Whites on DWR property. He said it has been cleaned up to the #4 canal. Joel said it is up to DWR if they want to clean the ditches between #5 and #4 pump. Joel will speak with Ian to see if they want this cleaned while Delta is out there.

There being no further business to come before the Board, the public meeting was adjourned at 10:58 A.M.


X___________________________________________________________________________

The presiding Trustee of the May 12, 2026 meeting hereby certifies that the above minutes were approved as read.
